OMERTÀ: from coherent simulation to compelling RPG — report

Autonomous stage, 26 October 2026 (overnight into the morning). Branch coherence, merged to main and deployed after each
validated stage. The working log, with what was found, changed and measured at each step, is docs/rpg/LOG.md.

Contents

What is live

What changed for the player, by the brief's priorities

How it was checked

Candid limitations

Suggested next steps

# What is live

Five deploys, each after the full suite (run in three chunks), a production build, the save-compatibility tests, and a check of
the live page (its hash against the build; one previous-version save loaded on the live site with no errors).

| Deploy | Commit | What it carried |
| --- | --- | --- |
| Coherence repair | c01065d | the twelve-phase repair (previous brief) |
| Stages A and B1 | 6d327d4 | a road to being made; made men's work; errands as decisions; loyalty tested |
| B2 and B3 | 8aef1a2 | the world notices the player; no blame for what lapses while inside |
| C1 | 3acd381 | another family puts a job to the player |
| D1 | 139422d | conversation fixes found by playing |

One more small commit (c3d2218: three lines of talk) is on the branch and goes out with the next deploy.

# What changed for the player, by the brief's priorities

Natural conversations (1). I played conversations on the dev build: a soldier, the captain, an associate and a jeweller. I fixed
what read wrong:

- A man who won't name who did something told it with the name anyway, and the player was then offered "Who have you heard it
was?" He now tells it without the name.

- The captain's progress answer read like a report ("Worse than 2 weeks ago, not better: the work."). Spoken times are now in words.

- A soldier who isn't the player's captain named "your envelope every Sunday" as what he'd need to see before backing him. He now
names the work he gives you.

- Remarks about the player came out as Name: "..." mid-speech, and could interrupt the envelope with a second round of praise.

- A follow-up didn't fit what had just been said ("Something's wrong, I can see it" after he'd said "Cards. Horses.").

- A brush-off was meant for prying questions but was used for "What's new?". A loan ask presumed "the usual".

NPCs pursuing their own interests and coming to the player (2).

- Made men now have ordinary work of their own: the week's envelopes carried up, a man of another family warned off their ground, a
man they bear a grudge against watched. The same needs drive NPCs and the player.

- They put this work the player's way when asked, and come to him with it when nobody of theirs is free.

- A captain with bad blood towards the player's captain may quietly ask the player to inform on his crew.

- A greedy made man of another family may put a job to him.

- Men of his family who hear what has just happened to him (made, released, beaten, punished, a shop on his book hit) say so the
next time they talk.

Evolving relationships: loyalty and betrayal (3).

- Courting by a rival captain. The player can:

  - sell his crew's business: paid, and a friend higher up, but weeks later his captain may find out and tell him himself (trust,
standing and backing lost);

  - refuse: respected, and resented a little;

  - take it to his captain: trusted more, and the other captain may learn who told.

- The cross-family job. The player can:

  - do it quietly: it can come out, from outside the family;

  - ask his captain first: he allows it or refuses, by his greed and how things stand between the families, and remembers who came
to him either way;

  - refuse.

Criminal opportunities with decisions (4).

- A pickup can be carried straight or skimmed; the man may count.

- A message can be said civilly, or hard enough that it either settles things or becomes a quarrel between the families.

- The cross-family job is the world's ordinary burglary: its risk, heat, arrest, goods, and the protector who wants to know who did it.

Satisfying progression (5).

- Being made was effectively out of reach. Made men had nothing to give, the money required was over a year of play, a man who had
done everything waited for a death, and the ceremony could be missed because the boss was asleep.

- Now a soldier needs $1,500 passed up and three jobs, and a man who has done everything gets a seat within three weeks.

- The ceremony is held on a set night.

- An ambitious, careful player driven through the real conversation and job code (src/tests/tools/climber.ts) is made on day
72, 86 and 94 in three worlds. Before these changes it stayed an associate. Standing then climbs after being made: 53–75 by
weeks 19–21.

An autonomous world producing stories (6), and engagement past the opening (7). Two bugs turned the mid-game into a slide, and
both are fixed:

- Punished for what he couldn't do. A player in jail was punished for "ignoring" summons and orders that lapsed while he was
inside: standing −3 each, trust lost, and two in a month brought a beating or a bigger share. His captain also invited him for
coffee there.

- Looking changed the world. The checks for who might approach the player created empty relationship records for every man
they looked at, which changed the world just by looking.

# How it was checked

- Tests. New experience tests cover each mechanic, in src/tests/experience: progression, loyalty (four scenarios),
consequences (the world noticing; jail), continuity. Full suite before every deploy.

- The climber, run repeatedly over 120–160 days in several worlds, with diagnostics for what reached the player each week,
what moved his standing, when he was put inside and why, and which orders lapsed.

- Browser play on the dev build:

  - a pickup offered by a made man, and skimmed;

  - the captain's answers;

  - the rival-family job, taken to the captain, allowed, and attempted;

  - conversations with five men.

- Live checks after every deploy.

# Candid limitations

- Jail is the biggest drag on the mid-game. A careful player who lies low when the heat bar shows still spends 1–3 spells
inside in 150 days, of 5–33 days each. A reckless one spends 48–76 of 150 days inside. I left that alone as balance (arrest odds,
sentence lengths); it is the first thing I'd look at next.

- Pacing. The share of quiet weeks varies widely between worlds: 5–13 of 28. The old test floor of 40% held only in its one
test world. I set the floor where that world sits (35%), with the numbers in the test, rather than pretend. Whether the world is
too busy is a design question for you.

- Variance. The made-day varies a lot with a world's luck and the player's choices (61–129 across all runs today). Two of
my earlier runs were wrecked by bot behaviour a real player wouldn't show: ignoring summons, and selling out his captain.

- After being made, there's less that is new.

  - A soldier gets the same kinds of work and talk, with no crew of his own unless he recruits.

  - The capo road (ROAD.capo) was not measured or tuned in this stage.

- Thin narration in two places:

  - The cross-family job is narrated as a solo burglary: the other man isn't in the scene, and a failed attempt has no word from him.

  - Captains still often have "nothing now" when the player asks for work.

- Repetition. "X has been flush" tips and "needs somebody to stand behind him" gigs dominate the offers a player sees.
Same-kind gigs are now paced 12 days apart, but the variety of tips is still narrow.

- What wasn't verified on the live site. Conversations were played on the dev build, not the live site; the live checks were
the page hash and an old save loading.

- Tests that were changed, not just passed. Each change has its reason in the test:

  - five tests that sampled one man or one world now sample several: debtors asking the player; men asking for help;
"nobody asked twice", now keyed on who asked whom;

  - one parity test names an intended change;

  - the pacing floor, above.

# Suggested next steps

1.	Jail: look at heat-driven arrests and sentence lengths together with how visible heat is; a careful player should rarely be
inside.

2.	The soldier's season: a crew of his own (recruiting is there; nobody offers), and the capo road measured like the soldier's.

3.	Put the other man in the cross-family job's scene, success and failure, and let him come back with a second job or a grudge.

4.	More kinds of tip, and fewer of each, so the offers screen reads like a street rather than a list.